✈  AeroZone

Airport Ground Management System

Development Work Plan — Claude Code Edition

| Version | 1.0 — May 2026 |
| --- | --- |
| Goal | Full-Stack: Frontend + Backend + DB |
| Dev Tool | Claude Code (CLI) |
| Phases | 25 phases ¦ ~60 hours total |

# Table of Contents

# 1. Overview — What Are We Building?

AeroZone is a real-time ground management system for military and civil airports. It allows ATC staff and ground operators to manage runway/taxiway operational statuses, sector elements (barriers, lights, signs, traffic lights, cameras), and system-wide alerts — all from a single map-based interface.

## 1.1 Application Screens

| ID | Screen Name | Description |
| --- | --- | --- |
| S1 | Login Screen | JWT-based login with role support: Operator / Planning / Admin |
| S2 | Main Operational Board | Interactive map, sidebar, status update panel, toolbar |
| S3 | Sector Focus View | Zoom into a single polygon/sector with all its elements |
| S4 | Status Table | Full table of all runways/areas with color-coded operational status |
| S5 | Planning Editor — Draw | Draw polygons on the map using Leaflet-Draw |
| S6 | Planning Editor — Properties | Edit sub-polygons, modes, and element configuration |
| S7 | Display Profile Manager | Save/load map state (zoom, layers, filters) per user role |
| S8 | System Administration | Manage users, airports, access roles, and system logs |
| S9 | Event Log | Full history of all status changes — filterable, exportable |

# 2. Recommended Technology Stack

Stack selected for real-time performance, spatial data support, TypeScript end-to-end, and long-term stability.

| Layer | Technology | Version | Reason |
| --- | --- | --- | --- |
| Frontend | React + TypeScript | 18 / 5 | Rich ecosystem, Vite for fast HMR, strict types |
| Mapping | Leaflet.js + Leaflet-Draw | 1.9 | Lightweight, open-source, full Polygon editing support |
| State | Zustand + React Query | 4 / 5 | Simple, performant, automatic API cache management |
| Backend | Node.js + Fastify | 20 / 4 | Very fast, native TypeScript, schema validation built-in |
| Database | PostgreSQL + PostGIS | 16 / 3 | GeoJSON support, spatial queries, battle-tested |
| Real-time | WebSocket (ws lib) | 8 | Real-time status updates broadcast to all connected clients |
| Auth | JWT + bcrypt | latest | Stateless, role-based access control (RBAC), secure |
| Cache/PubSub | Redis | 7 | Sessions, pub/sub for events, performance layer |
| Build | Vite + pnpm Monorepo | 5 / 8 | Fast builds, shared TypeScript workspace packages |

## 2.1 Architecture Diagram

| Frontend (apps/web) | Backend (apps/api) | Infrastructure |
| --- | --- | --- |
| React 18 + TypeScript Vite 5 Zustand (state) React Query (data) Leaflet.js (maps) Tailwind CSS | Node.js 20 + Fastify 4 TypeScript JWT Auth WebSocket (ws) Drizzle ORM Zod (validation) | PostgreSQL 16 + PostGIS Redis 7 Docker Compose pnpm Monorepo Git + GitHub Actions |

# 3. Claude Code Quick Start Guide

Claude Code is a CLI tool that runs Claude directly in your terminal. It reads your project files, writes code, runs commands, and fixes errors autonomously.

## 3.1 Installation

### Step A — Install Claude Code

# 1. Verify Node.js 18+ is installed node --version # should be v18 or higher # 2. Install Claude Code globally npm install -g @anthropic/claude-code # 3. Verify installation claude --version

### Step B — First Login

# Launch Claude Code for the first time claude # It will prompt for your Anthropic API key # Go to: https://console.anthropic.com/keys # Create a new key and paste it when prompted

## 3.2 Essential Commands

| Command | What it does |
| --- | --- |
| claude | Open Claude Code in interactive mode |
| claude "instruction" | Run a single prompt without interactive mode |
| /init | Initialize CLAUDE.md — permanent project instructions |
| /doctor | Verify installation and environment |
| /clear | Clear the context window (start fresh session) |
| /help | List all available commands |
| Ctrl+C | Stop a running operation (safe to use) |
| Ctrl+D | Exit Claude Code |

## 3.3 Custom Slash Commands (pre-configured for AeroZone)

| Command | What it does |
| --- | --- |
| /qa | Full quality check: TypeScript, ESLint, tests, security scan |
| /test | Run test suite with coverage report |
| /review | Code review of all changes since last git commit |
| /deploy | Production deployment checklist + Docker build |
| /feature [name] | Scaffold a new feature (routes, store, component, tests) |
| /fix | Find and fix all current errors automatically |

# 4. Development Phase Map

25 phases ordered from initial setup to production deployment. Each phase assumes the previous one is complete and verified.

| Phase | Name | Key Deliverable | Estimated Time |
| --- | --- | --- | --- |
| 1 | Project Setup | Monorepo, pnpm, Docker | 2-3 hours |
| 2 | DB Schema | PostgreSQL + PostGIS tables | 2-3 hours |
| 3 | Auth API | Login, JWT, RBAC roles | 2-3 hours |
| 4 | Airports API | CRUD airports, maps, sectors | 2-3 hours |
| 5 | Polygons API | CRUD polygons, elements | 3-4 hours |
| 6 | WebSocket Server | Real-time status updates | 2-3 hours |
| 7 | Frontend Setup | React + Router + Zustand | 2 hours |
| 8 | Design System | Components, colors, typography | 3-4 hours |
| 9 | Map Component | Leaflet + layers + interactions | 3-4 hours |
| 10 | S1 Login Screen | Login UI, JWT auth flow | 2 hours |
| 11 | S2 Layout | Topbar, main layout, skeleton | 2-3 hours |
| 12 | S2 Sidebar | Element list, tree, search | 2-3 hours |
| 13 | S2 Right Panel | Status update form | 2-3 hours |
| 14 | Status Visuals | Colors, overlays, legends | 2 hours |
| 15 | S3/S4 Screens | Sector focus + status table | 3 hours |
| 16 | S5/S6 Editor | Planning/drawing editor | 4-5 hours |
| 17 | S7 Profiles | Display profile manager | 2-3 hours |
| 18 | S8 Admin | User + airport management | 3-4 hours |
| 19 | S9 Event Log | History + filter + export | 2-3 hours |
| 20 | Alerts System | Push notifications + banner | 3-4 hours |
| 21 | Camera Integration | RTSP/HLS streams | 3-4 hours |
| 22 | Weather METAR | Live weather data in topbar | 2 hours |
| 23 | Reports/Export | PDF + Excel generation | 2-3 hours |
| 24 | Mobile PWA | Responsive + offline support | 2-3 hours |
| 25 | Polish & Deploy | Tests, CI/CD, Docker prod | 4-6 hours |

# 5. Detailed Prompts for Each Phase

Paste each prompt directly into Claude Code after running claude in the project root. Follow phases in order.

## Phase 1 — Project Setup & Monorepo

### Prompt 1

Create a full-stack monorepo called "aerozone": /aerozone /apps /web <- React 18 + TypeScript + Vite 5 + Tailwind CSS 3 /api <- Node.js 20 + Fastify 4 + TypeScript 5 /packages /shared <- shared TypeScript types /docker docker-compose.yml (PostgreSQL 16+PostGIS 3, Redis 7) package.json <- pnpm workspace root CLAUDE.md <- project instructions Makefile <- dev, build, test, db:migrate, db:seed Configure: ESLint, Prettier, TypeScript strict mode for all apps.

## Phase 2 — Database Schema

### Prompt 2

In /apps/api, create the database schema using Drizzle ORM + PostgreSQL/PostGIS. Tables: - airports (id, icao_code, name, type: military¦civil¦mixed, is_active, geom POINT) - users (id, username, email, password_hash, role: operator¦planning¦admin, airport_ids) - polygons (id, airport_id, name, type: runway¦taxiway¦apron¦area, color, geom POLYGON, parent_id) - elements (id, polygon_id, name, type: barrier¦lights¦sign¦traffic_light¦camera, position POINT, config JSONB) - status_updates (id, polygon_id, updated_by, timestamp, operational_status, grf_status, visibility JSONB, note) - alerts (id, type: info¦warning¦critical, message, element_id, timestamp, acknowledged_by, acknowledged_at) - event_log (id, entity_type, entity_id, action, changed_by, timestamp, diff JSONB) Create migration files and a seed script with 2 demo airports.

## Phase 3 — Authentication API

### Prompt 3

In /apps/api, implement authentication: 1. POST /api/auth/login -> validate email+password, return JWT 2. POST /api/auth/logout -> invalidate session in Redis 3. GET /api/auth/me -> return current user from JWT 4. Middleware: authenticateJWT (validates token on protected routes) 5. Middleware: requireRole(roles[]) (RBAC guard) JWT payload: { userId, username, role, airportIds } Token expiry: 8 hours Use bcrypt for password hashing. Return proper HTTP status codes.

## Phase 4-5 — Core API Routes

### Prompt 4

Add REST API routes in /apps/api: AIRPORTS: GET /api/airports - list airports for current user GET /api/airports/:id - single airport + polygon tree POST /api/airports [admin only] PATCH /api/airports/:id [admin only] POLYGONS: GET /api/airports/:id/polygons - full tree structure POST /api/airports/:id/polygons [planning, admin] PATCH /api/polygons/:id DELETE /api/polygons/:id - soft delete POST /api/polygons/:id/status - update operational status ELEMENTS: GET /api/polygons/:id/elements POST /api/polygons/:id/elements [planning, admin] PATCH /api/elements/:id DELETE /api/elements/:id Log all status changes to the event_log table.

## Phase 6 — WebSocket Server

### Prompt 6

Add WebSocket server to /apps/api using the 'ws' library: 1. Endpoint: ws://localhost:3001/ws 2. Authenticate with JWT token in query: ?token=xxx 3. Join room per airport_id 4. Broadcast to room on these events: - status_update: { polygonId, status, updatedBy, timestamp } - alert_new: { alert object } - alert_ack: { alertId, acknowledgedBy } - element_update: { elementId, changes } 5. Add WS broadcast calls to the status update route 6. Heartbeat: ping/pong every 30 seconds 7. Handle disconnects gracefully

## Phases 7-9 — Frontend Foundation

### Prompt 7

In /apps/web, set up the frontend: 1. React Router v6 routes: /login -> LoginPage / -> MainBoard (protected) /sector/:id -> SectorView (protected) /status -> StatusTable (protected) /editor -> PlanningEditor (role: planning¦admin) /admin -> AdminPanel (role: admin) /logs -> EventLog 2. Zustand stores: useAuthStore: { user, token, login(), logout() } useAirportStore: { airport, polygons, elements, loadAirport() } useStatusStore: { statuses, updateStatus() } useAlertStore: { alerts, addAlert(), ackAlert() } useWSStore: { connected, connect(), disconnect() } 3. Design tokens in tailwind.config.js: Primary: #1A3A6C ¦ Secondary: #0F6FBF ¦ Success: #00A86B Warning: #F5A623 ¦ Danger: #D0021B ¦ Background: #0D1A2E 4. Base components: Button, Input, Badge, Modal, Spinner, AlertBanner

### Prompt 9

Create the main Map component in /apps/web/src/components/Map/: 1. BaseMap.tsx - Leaflet map with dark theme (CartoDB Dark Matter tiles) 2. PolygonLayer.tsx - renders polygons with status colors: operational = #00A86B (green) partial = #F5A623 (orange) closed = #D0021B (red) maintenance = #5A6275 (gray) 3. ElementLayer.tsx - custom icons for barriers, lights, signs, cameras 4. SelectionLayer.tsx - highlight + popup on element click 5. useMap hook - exposes fitBounds(), flyTo(), getCenter() 6. Subscribe to WebSocket: update polygon colors on status_update events

## Phases 10-14 — Main Screens (S1 + S2)

### Prompt 10-14

Build S1 Login and S2 Main Board: S1 LOGIN (/login): - Centered card with AeroZone logo + tagline - Email + password fields with validation - "Remember me" checkbox - Error messages in Hebrew - On success -> redirect to / S2 MAIN BOARD (/): Full-screen layout — 5 zones: - TOPBAR (64px): logo, airport selector, clock, weather badge, alerts bell, user menu - SIDEBAR LEFT (280px): polygon tree with status badges, search, layer toggles - MAP CENTER: BaseMap with all layers - RIGHT PANEL (320px, slides in on selection): Operational status radio (Operational/Partial/Closed/Maintenance) GRF (runway friction) radio (Dry/Slippery/Wet) Visibility input (RVR in meters) Note textarea (Hebrew) Submit -> PATCH /api/polygons/:id/status - STATUSBAR (32px): online users count, last update, WebSocket status dot

## Phases 15-16 — Sector View + Planning Editor

### Prompt 15-16

Build S3, S4, S5, S6: S3 SECTOR VIEW (/sector/:id): - Map zoomed to specific polygon - All child elements shown with icons - Quick status update buttons - Mini status table for sub-areas S4 STATUS TABLE (/status): - Full table: Name, Type, Operational, GRF, Visibility, Last Updated, By - Row colors match operational status - Filter: type, status, text search - Auto-refresh every 30 seconds S5/S6 PLANNING EDITOR (/editor): - Drawing toolbar: Select, Polygon, Point, Edit, Delete (Leaflet-Draw) - Left panel: polygon hierarchy tree - Map: draw mode with vertex handles - Right panel: properties (name, type, color picker, sub-polygon config) - Save -> POST /api/airports/:id/polygons - Import/Export GeoJSON

## Phases 17-19 — Admin, Profiles, Logs

### Prompt 17-19

Build S7, S8, S9: S7 PROFILE MANAGER: - Save current map state as named profile (zoom, center, layers, filters) - Load profile on login or manual select - Stored in localStorage + synced to user preferences API S8 ADMIN PANEL (/admin): Left nav: Users ¦ Airports ¦ System USERS: table with add/edit/toggle active, role filter, airport assignment AIRPORTS: list with edit/add/toggle SYSTEM: version info, DB stats, active connections S9 EVENT LOG (/logs): - Infinite-scroll table from GET /api/event-log - Columns: Timestamp, User, Action, Entity, Details - Filters: date range, user, action type, polygon - Export CSV button

## Phase 20 — Alerts System

### Prompt 20

Implement the full alerts system: BACKEND: - POST /api/alerts (operator+) - PATCH /api/alerts/:id/ack (acknowledge) - GET /api/alerts (list with filters) - WebSocket broadcast on new alert FRONTEND: 1. Alert Banner — fixed top, red=CRITICAL, yellow=WARNING Click to expand alerts slide-in panel 2. Alerts Panel (right side slide-in): List sorted by severity + time Per alert: icon, type badge, message, timestamp, ACK button Filter tabs: All ¦ Active ¦ Critical 3. Bell icon in topbar with unread count badge 4. Sound on CRITICAL (optional, user can mute)

## Phases 21-23 — Integrations

### Prompt 21-23

Add integrations: CAMERAS: - Element type "camera" opens HLS stream in modal (use hls.js) - Fallback: display last snapshot image - Camera config stored in elements.config JSONB WEATHER (METAR): - GET /api/weather/:icao -> proxy to aviationweather.gov - Parse METAR -> structured data (wind, visibility, temp, RVR) - Display in Topbar weather badge - Auto-refresh every 10 minutes REPORTS: - GET /api/reports/status -> current status as PDF or Excel - GET /api/reports/events -> event log for date range - Backend: PDFKit for PDF, ExcelJS for Excel - Frontend: Export buttons in S4 and S9 screens

## Phase 25 — Production Deployment

### Prompt 25

Finalize and prepare for production: TESTING: - Vitest unit tests for all utility functions + custom hooks - Supertest integration tests for all API routes - Test WebSocket connect/disconnect/broadcast PERFORMANCE: - React.memo on Map and heavy list components - Virtualize long polygon/element lists (react-virtual) - Lazy load all route components (React.lazy) DOCKER PRODUCTION: - docker/Dockerfile.web (nginx serving built React app) - docker/Dockerfile.api (Node.js production image) - docker/docker-compose.prod.yml - Nginx reverse proxy config (/ -> web, /api + /ws -> api) CI/CD (GitHub Actions): - .github/workflows/ci.yml On PR: type-check + lint + test On merge to main: build + push Docker images + deploy

# 6. Claude Code Best Practices

Follow these tips to get the best results from Claude Code on this project.

|  | Tip | Why it matters |
| --- | --- | --- |
| ✅ | Start every session with /init | Claude Code will re-read CLAUDE.md and understand the project context |
| ✅ | One phase per session | Focused prompts produce higher-quality, more consistent code |
| ✅ | Git commit after every phase | git commit -m "feat: Phase X done" before moving to next phase |
| ✅ | Always run /qa before committing | Catches TypeScript errors, lint issues, and broken tests |
| ✅ | Ask Claude to write tests | "Write tests for the component/route you just created" |
| ⚠️ | Never skip to later phases | Each phase builds on the previous — skipping causes integration failures |
| ⚠️ | Verify the app runs before next phase | pnpm dev in terminal, check in browser |
| ⚠️ | Paste the exact error message | "Fix this error: [paste full stack trace]" — context prevents wrong fixes |
| 💡 | Use /feature for new screens | Scaffolds all layers (route, store, component, tests) consistently |
| 💡 | Add to CLAUDE.md as you learn | Document new conventions, libraries, and patterns you establish |

## 6.1 Recommended Workflow Per Phase

| # | Action | Command / Note |
| --- | --- | --- |
| 1 | Open Claude Code | cd /path/to/aerozone && claude |
| 2 | Paste the prompt | Copy from this document — paste directly into Claude Code |
| 3 | Confirm file writes | Claude will ask for approval before creating/editing files |
| 4 | Run the project | pnpm dev — check in browser at http://localhost:5173 |
| 5 | Fix errors | Paste the error: "Fix this error: [paste full stack trace]" |
| 6 | Request tests | "Write tests for the [component/route] you just created" |
| 7 | Run QA | /qa — must pass before committing |
| 8 | Commit to Git | git add . && git commit -m "feat: Phase X completed" |
| 9 | Move to next phase | Ctrl+C, new session → next prompt |

# 7. Final Project Structure

### Folder Structure

/aerozone ├── apps/ │ ├── web/ <- React Frontend │ │ ├── src/ │ │ │ ├── components/ │ │ │ │ ├── Map/ <- Leaflet components │ │ │ │ ├── ui/ <- Button, Input, Modal, Badge... │ │ │ │ └── layout/ <- Topbar, Sidebar, Panels │ │ │ ├── pages/ <- S1-S9 screen components │ │ │ ├── stores/ <- Zustand stores │ │ │ ├── hooks/ <- custom hooks │ │ │ ├── services/ <- API client (React Query) │ │ │ └── types/ <- frontend-specific types │ │ └── package.json │ └── api/ <- Fastify Backend │ ├── src/ │ │ ├── routes/ <- auth, airports, polygons, elements, alerts │ │ ├── middlewares/ <- authenticateJWT, requireRole │ │ ├── db/ <- Drizzle schema + migrations │ │ ├── ws/ <- WebSocket server │ │ └── services/ <- business logic layer │ └── package.json ├── packages/ │ └── shared/ <- TypeScript types (Airport, Polygon, Alert...) │ └── src/types.ts ├── docker/ │ ├── docker-compose.yml <- development environment │ └── docker-compose.prod.yml <- production ├── .claude/ │ ├── settings.json <- hooks + permissions │ └── commands/ <- /qa /test /review /deploy /feature /fix ├── CLAUDE.md <- Claude Code project instructions ├── Makefile └── package.json <- pnpm workspace root

# 8. Project Timeline

| Week | Phases | Hours | Deliverable |
| --- | --- | --- | --- |
| Week 1 | 1-6: Infrastructure + Backend | ~15 hrs | Monorepo, DB, Auth, all API routes, WebSocket ready |
| Week 2 | 7-11: Frontend Foundation | ~15 hrs | Design system, map component, S1 Login, S2 layout |
| Week 3 | 12-16: Core Screens | ~15 hrs | S2 complete, S3/S4, S5/S6 Planning Editor |
| Week 4 | 17-25: Features + Deploy | ~15 hrs | Admin, logs, alerts, cameras, weather, production deploy |
| TOTAL | 25 Phases | ~60 hours | Production-ready AeroZone system |

Good luck! AeroZone is ready to take off. ✈

For any errors or blockers — paste the exact error message into Claude Code for the fastest resolution.