✈  AeroZone

מערכת ניהול קרקעי שדה תעופה

תוכנית עבודה לאפיון ופיתוח עם Claude Code

| גרסה | 1.0 — מאי 2026 |
| --- | --- |
| מטרה | פיתוח מלא — Frontend + Backend + DB |
| כלי פיתוח | Claude Code (CLI) |
| שלבים | 25 שלבים ¦ ~40-60 שעות עבודה |

# תוכן עניינים

# 1. סקירה כללית — מה בונים?

AeroZone היא מערכת ניהול קרקעי שדות תעופה — מילטרי ואזרחי. המערכת מאפשרת לצוות ה-ATC ולמפעילי שדה לנהל בזמן אמת את סטטוס המסלולים, אזורי הנחיתה, מחסומים, שילוט ואלמנטים אחרים.

## 1.1 מסכים במערכת

| ID | שם המסך | תיאור |
| --- | --- | --- |
| S1 | כניסה למערכת | Login עם אימות JWT, תמיכה ב-roles: Operator / Planning / Admin |
| S2 | לוח בקרה ראשי | מפה אינטראקטיבית, sidebar, panel עדכון סטטוס, סרגל כלים |
| S3 | תצוגת סקטור | Zoom-in לסקטור ספציפי עם כל האלמנטים שלו |
| S4 | טבלת סטטוסים | סקירת כל המסלולים/אזורים בצבעים לפי מצב תפעולי |
| S5 | עורך שדה - ציור | ציור פוליגונים על המפה, הגדרת סוג ושם |
| S6 | עורך שדה - מאפיינים | עריכת תת-פוליגונים, מצבים, ותכונות |
| S7 | ניהול פרופיל תצוגה | שמירת layers, zoom, סינון לפי תפקיד/משמרת |
| S8 | ניהול מערכת | ניהול משתמשים, שדות תעופה, הרשאות, logs |
| S9 | יומן אירועים | היסטוריית כל שינויי הסטטוס, ייצוא PDF/Excel |

# 2. סטאק טכנולוגי מומלץ

הסטאק הבא נבחר בהתאם לדרישות המערכת: real-time, מפות, ניהול משתמשים, ויציבות לטווח ארוך.

| שכבה | טכנולוגיה | גרסה | סיבה |
| --- | --- | --- | --- |
| Frontend | React + TypeScript | 18 / 5 | אקוסיסטם עשיר, ביצועים גבוהים, Vite לפיתוח מהיר |
| Mapping | Leaflet.js + Leaflet-Draw | 1.9 | קל משקל, קוד פתוח, תמיכה מלאה ב-Polygon |
| State | Zustand + React Query | 4 / 5 | פשוט, ביצועים, cache אוטומטי ל-API |
| Backend | Node.js + Fastify | 20 / 4 | מהיר מאוד, TypeScript נטיבי, schema validation |
| Database | PostgreSQL + PostGIS | 16 / 3 | תמיכה ב-GeoJSON, queries מרחביים, יציב |
| Real-time | WebSocket (ws) | 8 | עדכוני status בזמן אמת לכל המשתמשים |
| Auth | JWT + bcrypt | latest | פשוט, stateless, תמיכה ב-role-based access |
| Cache | Redis | 7 | sessions, pub/sub לאירועים, performance |
| Build | Vite + pnpm Monorepo | 5 / 8 | מהיר, workspace shared types |

## 2.1 ארכיטקטורת המערכת

| Frontend (apps/web) | Backend (apps/api) | Infrastructure |
| --- | --- | --- |
| React 18 + TypeScript Vite 5 Zustand (state) React Query (data) Leaflet.js (maps) Tailwind CSS | Node.js 20 + Fastify 4 TypeScript JWT Auth WebSocket (ws) Drizzle ORM Zod (validation) | PostgreSQL 16 + PostGIS Redis 7 Docker Compose pnpm Monorepo Git + GitHub Actions |

# 3. מדריך התחלה מהירה — Claude Code

Claude Code הוא כלי CLI (command line) שמריץ Claude ישירות בטרמינל שלך. הוא קורא את הפרויקט, כותב קוד, מריץ פקודות ומתקן שגיאות באופן אוטומטי.

## 3.1 התקנה

### שלב א׳ — התקן Claude Code

# 1. ודא שיש לך Node.js 18+ מותקן node --version # אמור להיות v18 ומעלה # 2. התקן Claude Code npm install -g @anthropic/claude-code # 3. אמת claude --version

### שלב ב׳ — כניסה ראשונה

# הפעל Claude Code לראשונה claude # הוא יבקש API key מ-Anthropic # גש ל: https://console.anthropic.com/keys # צור מפתח חדש והדבק אותו

## 3.2 הפקודות החשובות

| פקודה | מה היא עושה |
| --- | --- |
| claude | פתח Claude Code ב-interactive mode |
| claude "הוראה" | הרץ prompt בודד ללא interactive mode |
| /init | אתחל CLAUDE.md — הוראות קבועות לפרויקט |
| /doctor | בדוק שהכל מותקן כשורה |
| /clear | נקה את ה-context window (session חדש) |
| /help | רשימת כל הפקודות הזמינות |
| Ctrl+C | עצור פעולה רצה (safe) |
| Ctrl+D | סגור את Claude Code |

## 3.3 הגדרת CLAUDE.md (חובה!)

הקובץ CLAUDE.md נקרא בכל session. הוסף אותו לשורש הפרויקט עם ההוראות הבאות:

### CLAUDE.md — תוכן מומלץ

# AeroZone Project ## Stack - Frontend: React 18 + TypeScript + Vite + Tailwind - Backend: Node.js + Fastify + TypeScript - Database: PostgreSQL + PostGIS - Monorepo: pnpm workspaces ## Conventions - Always use TypeScript strict mode - Use Hebrew for user-facing text, English for code - Components in /src/components, pages in /src/pages - API routes follow REST conventions - Always add JSDoc comments to functions ## Running the project - dev: pnpm dev (runs both frontend + backend) - build: pnpm build - test: pnpm test - db: pnpm db:migrate && pnpm db:seed

# 4. מפת שלבי הפיתוח

25 שלבים מסודרים מ-setup ועד deployment. כל שלב מניח שהקודם הושלם ונבדק.

| שלב | שם השלב | תוצרים עיקריים | משך מוערך |
| --- | --- | --- | --- |
| 1 | Project Setup | Monorepo, pnpm, Docker | 2-3 שעות |
| 2 | DB Schema | PostgreSQL + PostGIS tables | 2-3 שעות |
| 3 | Auth API | Login, JWT, roles | 2-3 שעות |
| 4 | Airports API | CRUD airports, maps, sectors | 2-3 שעות |
| 5 | Polygons API | CRUD polygons, elements | 3-4 שעות |
| 6 | WebSocket | Real-time status updates | 2-3 שעות |
| 7 | Frontend Setup | React + Router + Zustand | 2 שעות |
| 8 | Design System | Components, colors, typography | 3-4 שעות |
| 9 | Map Component | Leaflet + layers + interactions | 3-4 שעות |
| 10 | S1 Login Screen | UI login, JWT flow | 2 שעות |
| 11 | S2 Layout | Topbar, main layout, skeleton | 2-3 שעות |
| 12 | S2 Sidebar | Element list, tree, search | 2-3 שעות |
| 13 | S2 Right Panel | Status update form | 2-3 שעות |
| 14 | Status Visuals | Colors, overlays, legends | 2 שעות |
| 15 | S3/S4 | Sector focus + status table | 3 שעות |
| 16 | S5/S6 Editor | Planning/drawing editor | 4-5 שעות |
| 17 | S7 Profiles | Display profile manager | 2-3 שעות |
| 18 | S8 Admin | User + airport management | 3-4 שעות |
| 19 | S9 Event Log | History + filter + export | 2-3 שעות |
| 20 | Alerts System | Push notifications + banner | 3-4 שעות |
| 21 | Camera | RTSP/HLS integration | 3-4 שעות |
| 22 | Weather | METAR integration | 2 שעות |
| 23 | Reports | PDF + Excel export | 2-3 שעות |
| 24 | Mobile PWA | Responsive + offline | 2-3 שעות |
| 25 | Polish & Deploy | Testing, CI/CD, Docker prod | 4-6 שעות |

* זמנים משוערים לעבודה עם Claude Code. זמן ריצה בפועל תלוי בניסיון וב-feedback loops.

# 5. Prompts מפורטים לכל שלב

הדבק כל Prompt ישירות ב-Claude Code לאחר הפעלת claude בתיקיית הפרויקט. בצע לפי הסדר.

## שלב 1 — Project Setup & Monorepo

### Prompt 1 — יצירת Monorepo

Create a full-stack monorepo called "aerozone": /aerozone /apps /web ← React 18 + TypeScript + Vite 5 + Tailwind CSS 3 /api ← Node.js 20 + Fastify 4 + TypeScript 5 /packages /shared ← shared TypeScript types /docker docker-compose.yml (PostgreSQL 16+PostGIS 3, Redis 7) package.json ← pnpm workspace root CLAUDE.md ← project instructions Makefile ← dev, build, test, db:migrate, db:seed Configure: ESLint, Prettier, TypeScript strict mode for all apps.

## שלב 2 — Database Schema

### Prompt 2 — סכמת מסד נתונים

In /apps/api, create the database schema using Drizzle ORM with PostgreSQL+PostGIS. Tables needed: - airports (id, icao_code, name, type: military¦civil¦mixed, is_active, geom POINT) - users (id, username, email, password_hash, role: operator¦planning¦admin, airport_ids) - polygons (id, airport_id, name, type: runway¦taxiway¦apron¦area, color, geom POLYGON, parent_id) - elements (id, polygon_id, name, type: barrier¦lights¦sign¦traffic_light¦camera, position POINT, config JSONB) - status_updates (id, polygon_id, updated_by, timestamp, operational_status, grf_status, visibility JSONB, note) - alerts (id, type: info¦warning¦critical, message, element_id, timestamp, acknowledged_by, acknowledged_at) - event_log (id, entity_type, entity_id, action, changed_by, timestamp, diff JSONB) Create migration files and a seed script with 2 demo airports.

## שלב 3 — Auth & Users API

### Prompt 3 — Authentication

In /apps/api, implement authentication: 1. POST /api/auth/login — validates email+password, returns JWT 2. POST /api/auth/logout — invalidates session in Redis 3. GET /api/auth/me — returns current user from JWT 4. Middleware: authenticateJWT (validates token) 5. Middleware: requireRole(roles[]) (RBAC) JWT payload: { userId, username, role, airportIds } Token expiry: 8 hours Use bcrypt for password hashing. Return proper HTTP status codes and error messages in Hebrew.

## שלב 4-5 — Core API Routes

### Prompt 4 — Airports, Polygons, Elements API

Add REST API routes in /apps/api: AIRPORTS: GET /api/airports — list all (filtered by user's airportIds) GET /api/airports/:id — single airport with full polygon tree POST /api/airports — create (admin only) PATCH /api/airports/:id — update POLYGONS: GET /api/airports/:id/polygons — tree structure POST /api/airports/:id/polygons — create with GeoJSON coordinates PATCH /api/polygons/:id — update name/color/type DELETE /api/polygons/:id — soft delete POST /api/polygons/:id/status — update operational status (logs to event_log) ELEMENTS: GET /api/polygons/:id/elements — list elements POST /api/polygons/:id/elements — add element with position PATCH /api/elements/:id — update DELETE /api/elements/:id — remove All routes require authentication. Status updates require role=operator or admin.

## שלב 6 — WebSocket Server

### Prompt 6 — Real-time WebSocket

Add WebSocket server to /apps/api using the 'ws' library: 1. WS endpoint: ws://localhost:3001/ws 2. Client connects with JWT token in query: ?token=xxx 3. Server validates token on connect 4. Rooms: clients join room per airport_id 5. Events broadcast to room: - status_update: { polygonId, status, updatedBy, timestamp } - alert_new: { alert object } - alert_ack: { alertId, acknowledgedBy } - element_update: { elementId, changes } 6. Add WS broadcast calls in the status update route 7. Implement heartbeat (ping/pong every 30s) 8. Handle disconnects gracefully

## שלב 7-8 — Frontend Base

### Prompt 7 — React Setup + Design System

In /apps/web, set up the frontend: 1. React Router v6 with routes: /login → LoginPage / → MainBoard (protected) /sector/:id → SectorView (protected) /status → StatusTable (protected) /editor → PlanningEditor (role: planning¦admin) /admin → AdminPanel (role: admin) /logs → EventLog 2. Zustand stores: useAuthStore: { user, token, login(), logout() } useAirportStore: { airport, polygons, elements, loadAirport() } useStatusStore: { statuses, updateStatus() } useAlertStore: { alerts, addAlert(), ackAlert() } useWSStore: { connected, connect(), disconnect() } 3. Design System tokens (tailwind.config.js): Primary: #1A3A6C, Secondary: #0F6FBF, Success: #00A86B Warning: #F5A623, Danger: #D0021B, Background: #0D1A2E 4. Base components: Button, Input, Badge, Modal, Spinner, Alert banner

## שלב 9 — מפה

### Prompt 9 — Leaflet Map Component

Create the main map component in /apps/web/src/components/Map/: 1. BaseMap.tsx — Leaflet map with dark theme tiles (CartoDB Dark Matter) 2. PolygonLayer.tsx — renders polygons from store with status colors: operational = #00A86B (green) partial = #F5A623 (orange) closed = #D0021B (red) maintenance = #5A6275 (gray) 3. ElementLayer.tsx — renders icons for barriers, lights, signs, cameras 4. SelectionLayer.tsx — highlight + popup on click 5. useMap hook — exposes fitBounds, flyTo, getCenter 6. Map supports: zoom, pan, layer toggle, click-to-select 7. Connect to WebSocket: update polygon colors on status_update events

## שלב 10-14 — מסכי ה-S2

### Prompt 10-14 — S1 Login + S2 Main Board

Build S1 and S2 screens: S1 LOGIN (/login): - Centered card with AeroZone logo - Email + password fields with validation - "Remember me" checkbox - Error state in Hebrew - On success → redirect to / S2 MAIN BOARD (/): Layout: full-screen, 5 zones - TOPBAR (64px): logo, airport selector, clock, weather badge, alerts bell, user menu - SIDEBAR LEFT (280px): polygon tree with status badges, search, layer toggles - MAP CENTER: BaseMap with all layers - RIGHT PANEL (320px, slides in): status update form for selected polygon - Operational status radio (Operational/Partial/Closed/Maintenance) - GRF radio (Dry/Slippery/Wet) - Visibility input (RVR meters) - Note textarea - Submit button → PATCH /api/polygons/:id/status - STATUSBAR (32px): connected users count, last update time, WS status dot

## שלב 15-16 — S3/S4/S5/S6

### Prompt 15-16 — Sector View + Planning Editor

Build S3, S4, S5, S6: S3 SECTOR VIEW (/sector/:id): - Map zoomed to single polygon/sector - All child elements visible with icons - Quick status update buttons - Mini status table for sub-areas S4 STATUS TABLE (/status): - Full table of all polygons - Columns: Name, Type, Operational, GRF, Visibility, Last Updated, Updated By - Row colors match status - Filter: by type, status, search - Auto-refresh every 30s S5/S6 PLANNING EDITOR (/editor): - Drawing toolbar: Select, Draw Polygon, Draw Point, Edit, Delete - Use Leaflet.Draw plugin for polygon creation - Left tree: airport polygon hierarchy - Right panel: properties form for selected polygon - Name, Type, Color picker, sub-polygon config - Save button → POST /api/airports/:id/polygons - Import/Export GeoJSON

## שלב 17-19 — ניהול + לוגים

### Prompt 17-19 — Admin Panel + Event Log

Build S7, S8, S9: S7 PROFILE MANAGER: - Save current map state (zoom, center, active layers, filters) as named profile - Load profile on login or manual select - Profiles stored in localStorage + synced to user preferences API S8 ADMIN PANEL (/admin): Left nav tabs: Users ¦ Airports ¦ System USERS tab: - Table: username, email, role, airports, last login, active toggle - Add user modal: all fields + airport assignment checkboxes - Edit user slide-in panel - Role filter dropdown AIRPORTS tab: - List airports with edit/add/toggle active SYSTEM tab: - App version, DB stats, active connections count S9 EVENT LOG (/logs): - Infinite scroll table from GET /api/event-log - Columns: timestamp, user, action, entity, details - Filters: date range, user, action type, polygon - Export button → generate CSV

## שלב 20 — מערכת התראות

### Prompt 20 — Alerts System

Implement full alerts system: BACKEND: - POST /api/alerts — create alert (operator+) - PATCH /api/alerts/:id/ack — acknowledge - GET /api/alerts — list with filters (active/all, type, date) - WebSocket broadcast on new alert FRONTEND: 1. Alert Banner: fixed top bar, red for CRITICAL, yellow for WARNING - Shows latest unacknowledged critical alert - Click to expand alerts panel 2. Alerts Slide-in Panel (right side): - List of alerts sorted by severity + time - Each: icon, type badge, message, timestamp, ACK button - Filter tabs: All ¦ Active ¦ Critical 3. Bell icon in topbar: badge with count 4. Sound notification on CRITICAL (optional, user can mute)

## שלב 21-23 — אינטגרציות

### Prompt 21-23 — Camera, Weather, Reports

Add integrations: CAMERAS (S-level feature): - Element type "camera" opens RTSP/HLS stream in modal - Use hls.js for HLS streams - Fallback: show last snapshot image - Camera config stored in elements.config JSONB WEATHER (METAR): - GET /api/weather/:icao — proxy to aviationweather.gov METAR API - Parse METAR string → structured data - Display in Topbar: wind, visibility, temp, RVR - Auto-refresh every 10 minutes REPORTS: - GET /api/reports/status — PDF/Excel of current status - GET /api/reports/events — PDF/Excel of event log for date range - Backend: use PDFKit for PDF, ExcelJS for Excel - Frontend: "Export" buttons in S4 and S9 screens

## שלב 25 — Polish & Deployment

### Prompt 25 — Production Ready

Final polish and deployment: TESTING: - Add Vitest unit tests for all utility functions - Add API integration tests with supertest - Test WebSocket connection/disconnection PERFORMANCE: - React.memo on heavy components - Virtualize long lists (react-virtual) - Lazy load routes (React.lazy) - Optimize Leaflet layer re-renders DOCKER PRODUCTION: - /docker/Dockerfile.web (nginx serving built React app) - /docker/Dockerfile.api (Node.js production) - /docker/docker-compose.prod.yml - Nginx reverse proxy config CI/CD (GitHub Actions): - .github/workflows/ci.yml - On PR: lint, type-check, test - On merge to main: build + deploy

# 6. טיפים לעבודה עם Claude Code

הטיפים הבאים יחסכו לך זמן ויעלו את איכות הקוד שמתקבל:

|  | טיפ | הסבר |
| --- | --- | --- |
| ✅ | תתחיל כל session עם /init | Claude Code יקרא את הפרויקט ויבין את ה-context |
| ✅ | כתוב ב-CLAUDE.md מה הפרויקט | הוראות קבועות שנקראות בכל session |
| ✅ | הוסף בדיקות עם כל שלב | בקש מ-Claude לכתוב unit tests לפני שעוברים הלאה |
| ✅ | שמור context קצר | התחל session חדש כשה-context מתמלא |
| ⚠️ | אל תבקש הכל בפעם אחת | שלב אחד ב-Prompt = תוצאות טובות יותר |
| ⚠️ | תמיד בדוק את הקוד לפני הבא | אל תמשיך לשלב הבא לפני ש-שלב קודם עובד |
| ⚠️ | Git commit אחרי כל שלב | git commit -m "feat: Step X completed" לפני שממשיכים |
| 💡 | שאל Claude להסביר | "הסבר לי מה עשית בצעד האחרון" = למידה מהירה |
| 💡 | השתמש ב-/doctor | בדיקת התקנה ו-environment בתחילת כל עבודה |
| 💡 | הוסף TODO comments | Claude Code יזהה אותם ויציע השלמות |

## 6.1 תבנית עבודה מומלצת לכל שלב

| # | פעולה | פקודה / הסבר |
| --- | --- | --- |
| 1 | פתח Claude Code | cd /path/to/aerozone && claude |
| 2 | הדבק את ה-Prompt | העתק מהמסמך הזה ישירות |
| 3 | אשר את השינויים | Claude ישאל אישור לפני כתיבת קבצים |
| 4 | הרץ את הפרויקט | pnpm dev ובדוק בדפדפן |
| 5 | תקן שגיאות | "תקן את השגיאה: [הדבק error message]" |
| 6 | כתוב בדיקות | "כתוב tests ל-[component/route] שיצרת" |
| 7 | שמור ב-Git | git add . && git commit -m "feat: Step X done" |
| 8 | עבור לשלב הבא | Ctrl+C → פתח session חדש → Prompt הבא |

# 7. מבנה הפרויקט הסופי

### Folder Structure

/aerozone ├── apps/ │ ├── web/ ← React Frontend │ │ ├── src/ │ │ │ ├── components/ ← shared UI components │ │ │ │ ├── Map/ ← Leaflet components │ │ │ │ ├── ui/ ← Button, Input, Modal... │ │ │ │ └── layout/ ← Topbar, Sidebar, Panels │ │ │ ├── pages/ ← S1-S9 screens │ │ │ ├── stores/ ← Zustand stores │ │ │ ├── hooks/ ← custom hooks │ │ │ ├── services/ ← API client functions │ │ │ └── types/ ← frontend-specific types │ │ └── package.json │ └── api/ ← Fastify Backend │ ├── src/ │ │ ├── routes/ ← auth, airports, polygons, elements... │ │ ├── middlewares/ ← JWT auth, RBAC │ │ ├── db/ ← Drizzle schema + migrations │ │ ├── ws/ ← WebSocket server │ │ └── services/ ← business logic │ └── package.json ├── packages/ │ └── shared/ ← TypeScript types shared by both apps │ └── src/types.ts ├── docker/ │ ├── docker-compose.yml ← development │ └── docker-compose.prod.yml ← production ├── CLAUDE.md ← Claude Code instructions ├── Makefile └── package.json ← pnpm workspace root

# 8. לוח זמנים מוערך

| שבוע | שלבים | שעות | תוצר |
| --- | --- | --- | --- |
| שבוע 1 | 1-6: תשתית ו-Backend | ~15 שעות | Monorepo, DB, API, WebSocket מוכנים |
| שבוע 2 | 7-11: Frontend בסיס | ~15 שעות | Design system, מפה, S1 Login, S2 layout |
| שבוע 3 | 12-16: מסכים מרכזיים | ~15 שעות | S2 מלא, S3/S4, S5/S6 editor |
| שבוע 4 | 17-25: פיצ׳רים + Deploy | ~15 שעות | Admin, לוגים, התראות, קמרות, deployment |
| סה"כ | 25 שלבים | ~60 שעות | מערכת AeroZone פונקציונלית ב-production |

בהצלחה! AeroZone מחכה לכם ✈

כל שאלה ותקלה — שתפו בש Claude Code עם מסר ברור ו-error message מדויק.